## Slide 1: NHLTA Library of the Year!
2020

## Slide 2: 2020 Accomplishments
Removed asbestos tiles and installed carpeting
Replaced treads on main stairs
Painted
Cleaned, cleaned, cleaned!
Reconfigured the circulation and reference areas
Added an outdoor programming space
Weather protection for the entrance doors
Reinstallation of the “Lady” at the Soldiers Memorial
  (Thank you to all the volunteers!!!)

## Slide 3: Library Facility Issues
HVAC
  $24,000+ over last 3 years for repairs
  Non-efficient
  Damaging leaks
Main electrical panel unsafe
  Replacing HVAC requires electrical updates
  Parts no longer available for brand currently installed
  Electrical contractor states panel is no longer safe to work on
Plumbing
  Non-working 3rd floor bathroom
  No sprinkler system
  No family restroom
Miscellaneous
  Failed seals, cracked and leaking windows
  Lack of Accessiblity: Ramp grade and Handicap parking spaces
  No teen area, children’s programming space inadequate

## Slide 4: 2021 Warrant Proposal
Replace HVAC system
  Remove existing chilled water system and associated air-side equipment
  New state-of-the-art variable refrigerant system for simultaneous heating and cooling
  26 zones of thermostatic control - higher comfort and reduced operational cost
  Energy recovery ventilator - improve indoor air quality
  Minor upgrades to existing boiler unit
Electrical Updates
  Update service to 600A
  Replace outdated and unsafe Federal Pacific panel
  LED Lighting for main area lights (energy efficiency rebates available)
  Parking lot lighting replacement
  Replace emergency lighting units (code)

## Slide 5: HVAC Leak Impact

## Slide 6: Electrical Panel Issues

## Slide 7
$995,000 Bond - 10 Years
Total Estimated Cost: $1.29M
Balance covered from Library Trustee Trust Funds
$295,000 Estimated
Any amount over bond covered by Library Trustee Trust Funds

## Slide 8: Project Cost Estimate Details
General Requirements
Demolition
Rough Carpentry
Finish Carpentry
Moisture Protection
Finishes
Mechanical
Electrical
Subtotal:
Bond:
MEC Fee:
Contingency:
BUDGET TOTAL:
$156,311.41
$20,148.10
$9,146,36
$1,230.07
$10,370.01
$54,465.54
$739,905.00
$134,980.50
$1,126,256.99
$22,684.00
$34,468.23
$107,377.66
$1,290,786.89